## Slide 1: Google Maps
Current Restaurant Wait Time Proposal
Presenter: Atif Ahmad

## Slide 2: What is Google Maps?
An app that provides driving directions to users
Lists length of time it will take to get
to one’s destination
Along the way, nearby restaurants are listed

## Slide 3: The Problem
People need to call the restaurant in order to know its current wait time
People do not know if a restaurant is crowded or not at a particular time

## Slide 4: The Solution
Add current restaurant wait time to Google Maps

## Slide 5: Benefits
Provides the company with a competitive advantage
Saves the customer’s time
Provides convenience to the user

## Slide 6: Market Size
Software publishing is a $218.4 billion industry in 2017
Annual Growth from 2017 - 2022: 2.9%
Source: “IBISWorld Industry Report 51121 Software Publishing in the US.” IBIS WORLD (2017).

## Slide 7: Project Team
Erik Sudderth
  Ph.D. professor at UC Irvine
  Research experience in machine learning
  Role: Data Scientist/Software Engineer
Jen Fitzpatrick
  Project Team Lead on Google Maps
  Experience developing Google Maps
  Role: Project Team Lead

## Slide 8: Costs
The project will cost $240,000
Team members will work a 40 hour work week
Source: Glassdoor.com, Glassdoor Inc, 2017.
Position | Name | Hourly Salary | Total Salary (40 Hours/Week)
Data Scientist/Software Engineer | Erik Sudderth | $52.40 | $109,000
Project Team Lead | Jen Fitzpatrick | $62.98 | $131,000
Total |  |  | $240,000

## Slide 9: Schedule
The project will take 12 weeks to complete
The project will follow an agile-development process
Week | Phase | Description | Team Members
1 | Planning | Plan out the process for adding the feature. | All team members
2 | Modeling | Conduct the statistical work needed to implement the project. | Erik Sudderth and his team
3-5 | Development, Implementation, and Integration | Software development of the update. Combines subprograms into one program. The project team checks whether the software product runs on various systems. | Erik Sudderth and Jen Fitzpatrick
6 | Testing | Test the software for bugs and errors. | Jen Fitzpatrick and her team
7-8 | Customer Response | A small user base of customers tests the software. The customers later provide user feedback. | Jen Fitzpatrick
9-10 | Make Necessary Changes to the Software | Changes are made to the software according to the necessary customer feedback after the Customer Response phase. | Jen Fitzpatrick and her team
11-12 | Testing | Final software testing before being released to the public. | Erik Sudderth and Jen Fitzpatrick

## Slide 10: Summary
Gives a competitive advantage to the company
Saves the customer’s time
Provides all the needed information about the restaurant in one app
Makes Google Maps more functional
Google Maps will benefit from this feature